**Project Timeline:**

1. **September 15th:**
   * Met to discuss app options and choose platform and language.
   * Filled project information form.
   * Created GitHub Repository
2. When the idea was approved by Professor Densmore, we started to familiarize with Swift and Xcode 11.2.1.
3. By **December 2nd** had a “Hello World App”.
4. Meeting **December 2nd** to split the team in two and start working:
   * User Interface: Samantha and Alexandra
   * Back-end (Map API): Byron and Jean Marc
5. Before **December 6th** look into maps API and map functions, as well as have a design for the interface.
6. **December 6th** meeting with project mentor.
7. Meeting December 8th to start implementing the API and to start building the interface:
   * Created a two tabbed app
   * Created a single view app with the map
   * Added text fields to the “user profile” tab and save button.
8. Meeting **December 10th**:
   * Added timer to display notifications
   * Added user prompt: Are you okay?
   * Started to integrate Map API with user interface.
9. Meeting **December 11th:**
   * Merged the map with the user interface
   * All documentation docs were done, except the video